TaskMaster: A Python-Based 
Task Management System for Academic Organization

Quarter 4 Submission
Date: April 21, 2026

Amante, Ayesha Martine M.
Narca, Leila Vivienne L.
8 – Camia

# Progress Monitoring Sheet
This document records the development progress of the TaskMaster system, including completed tasks, challenges encountered, and solutions applied.

Weeks 1-2:

Reviewed previous coding work and tested the existing program structure, focusing on core functionality such as task input and display.

Challenge:
Errors in input formatting and parsing, weak input validation, and improper handling of edge cases such as empty or invalid inputs. In addition, task display output was inconsistent.

Solution:
Tested all existing features from previous work, including task creation (subject, type, date, time, priority), and identified bugs in input handling and display logic. Began improving validation and correcting parsing issues.

Week 3-4:

Focused on debugging and fixing issues identified during continuous program testing.

Challenge:
Multiple glitches such as duplicate task displays, broken task rendering, incorrect date and time formatting, and inconsistencies in task status updates (active vs completed).

Solution:
Removed display glitches, fixed input parsing for date and time, improved validation to block invalid inputs, and ensured correct task status handling and consistent display formatting.

Week 5-6:

Continued improving program structure and strengthening overall system stability through repeated testing.

Challenge:
Need for cleaner code structure, improved efficiency, and better handling of edge cases during continuous execution.

Solution:
Conducted continuous program testing using both valid and invalid inputs, refined error handling, improved code organization, and ensured more stable program behavior during repeated runs.

Week 7:

Focused on improving user experience, interface design, and system persistence features.

Challenge:
User confusion in navigation and input handling, as well as lack of a more guided and user-friendly interface.

Solution:
Improved UI layout and readability, added a welcome page, enhanced input guidance in forms, and implemented persistent storage using localStorage for saving tasks and subjects. Also improved dashboard navigation and integrated calendar and task views with saved data.

# Updated Project Documentation

Project Title

TaskMaster: A Web-Based Task Management System for Academic Organization

Problem Statement

Students frequently experience academic overload, which leads to difficulty in organizing tasks, tracking deadlines, and prioritizing responsibilities. Traditional methods such as handwritten notes or memory-based tracking are often inefficient and unreliable.

This project aims to develop a digital task management system that provides a structured and accessible way for users to manage academic requirements efficiently.

Objectives

- To organize academic tasks by categorizing them into subjects within the system during program execution.

- To track task completion status (pending or done) with clear visibility.

- To allow users to assign due dates to tasks for improved deadline management.

- To enable prioritization of tasks using defined priority levels.

- To reduce missed requirements by providing a centralized tracking system.

- To implement a functional CRUD system without runtime errors.

Features

- Task creation, viewing, updating, and deletion

- Task status tracking (pending/completed)

- Due date and priority assignment

- Improved UI layout and navigation flow

- Welcome page for system entry

- Dashboard and calendar integration

- Persistent data storage (localStorage during development/testing)

Project Structure

- index.html – Main file containing the entire TaskMaster system (UI, CSS, and JavaScript)

- localStorage (browser storage) – Stores all user data including tasks, subjects, and completion status

- JavaScript (inside index.html) – Handles all system logic such as:

  - Adding, editing, and deleting tasks

  - Subject management

  - Task filtering (active/completed)

  - Calendar rendering

  - Countdown timer updates

  - Navigation between pages

- CSS (inside index.html) – Handles UI design, layout, and responsiveness

- No external backend or database is used – system runs entirely on the browser

# Methodology

The TaskMaster system follows a client-side web application model using HTML, CSS, and JavaScript. It operates entirely within the browser without a backend server.

Input:
Users input data through web forms, including:

- Subject selection

- Task name/description

- Due date and time

- Priority level

Additional inputs include subject management and task status updates (complete/undo).

Process:
The system processes data using JavaScript functions inside the browser:

- Tasks are stored as objects inside an array (tasks)

- Subjects are stored in an array (subjects)

- Data is saved and retrieved using localStorage

- Functions handle:

- Adding tasks (addTask())

- Editing tasks (editTask())

- Deleting tasks (deleteTask())

- Marking completion (toggleComplete())

- Rendering UI sections (dashboard, tasks, calendar)

- Calendar dynamically generates monthly views based on task deadlines

- Countdown timers update every second using setInterval

Output:
The system displays:

- Dashboard with task statistics (total, pending, completed)

- Task manager with active and completed sections

- Subject list management interface

- Calendar view with task deadlines per day

- Real-time countdown timers for each task

- Toast notifications for completed tasks

Technologies Used:

- HTML – Structure of the system

- CSS – Styling and UI design

- JavaScript – Core logic and interactivity

- Browser localStorage – Data persistence

Design Decisions:

- A single-page application design was used for smooth navigation without reloading

- UI was designed with a card-based layout for readability

- localStorage was chosen to allow data persistence without a backend

- Calendar and countdown features were added to improve task awareness and time management

Trade-offs:

- No backend server. Simpler but limited scalability

- No multi-user support. Data is stored per browser only

- Fully client-side. Depends on browser storage reliability

Ethical Considerations:
The system does not collect personal data and only stores user-generated task information locally in the browser. This ensures privacy and safe usage for academic purposes.

# Annotated GitHub Repository

CS2 Project Week1-2 Progress Report.pdf

Shows early progress, including testing of the program, input errors, weak validation, and initial bug fixes.

CS2 Project Week3-4 Progress Report.pdf

Contains debugging work such as fixing display errors, date/time formatting issues, and improving task status handling.

CS2 Project Week5-6 Progress Report.pdf

Covers continued improvements, code refinement, and repeated testing using different inputs to improve stability.

CS2 Project Week7Progress Report.pdf

Final report showing UI improvements, better navigation, welcome page, and use of localStorage for saving tasks.

TaskMaster.html

Main project file containing the complete TaskMaster system. It includes HTML for structure, CSS for styling, and JavaScript for functionality. This file handles:

- Task creation, editing, deletion, and completion

- Subject management

- Calendar rendering and deadline tracking

- Real-time countdown system

- Data storage using browser localStorage

- Page navigation (welcome, dashboard, tasks, calendar)

# Programming and Computing Ethics

The TaskMaster system follows responsible programming and computing practices by prioritizing user privacy, accessibility, and proper data handling.

The system operates entirely on the client side and does not collect, transmit, or store any sensitive personal information. All data such as tasks and subjects are stored locally in the user’s browser using localStorage, ensuring that information remains private and accessible only to the user.

The developers ensured that the system is designed for educational use, supporting students in organizing academic tasks in a safe and simple manner. No external servers or third-party databases are used, reducing potential security risks.

The interface was designed to be clear and accessible, allowing users with minimal technical background to navigate and use the system effectively.

Additionally, ethical development practices were followed, including original code implementation, proper organization of features, and continuous testing to ensure system reliability and usability.

Overall, TaskMaster promotes responsible use of technology by providing a privacy-focused, user-friendly, and educational task management tool.